- Action Steps

- Refine pilot project plan.

  - Refine public safety, public service, and education applications, requirements, and benefits.

    - Understand upsides and downsides- for example:

      - Increase internal efficiencies (upside), and

      - Data backup of other Police agencies (downside).

    - Expand applications beyond public safety and public services.

      - Includes education (Power School Software).

  - Develop detailed pilot implementation plan that considers health, security, legal and other concerns that may emerge.

  - Select diverse test area(s) for pilot implementation.

  - Solicit residents and businesses in test area to participate in the pilot.

- Develop and distribute a Request-for-Information (RFI) for wireless equipment.

  - Select the wireless vendor for pilot based on the RFI responses.

    - Obtain pricing for pilot project.

    - Obtain estimated pricing for full system roll-out.

    - Understand vendor stability and risk.

  - Understand support of public safety requirements (i.e. separate frequency on VPN vs. Virtual Private Network (VPN) only).

  - Develop tests to be conducted during pilot to test the selected vendor network including: