CONTRACT AGREEMENT

BETWEEN

Protegra Technology Group Inc.

AND

Legal Aid Manitoba

April 5, 2004

THIS AGREEMENT made in duplicate this day of ________________, 2004.

BETWEEN:

Protegra Technology Group Inc.,

a company duly incorporated under the laws of Manitoba

and having its head office in Winnipeg, Manitoba.

(hereinafter referred to as "Protegra")

of the First Part.

AND

Legal Aid Manitoba

a special operating agency incorporated under the laws of  Manitoba

and having its head office in Winnipeg, Manitoba.

(hereinafter referred to as  "Legal Aid")

of the Second Part.

WHEREAS Protegra is a professional information technology services firm with capabilities in requirements analysis, software architecture and application development;

AND WHEREAS Protegra maintains a leveraged consulting offering called Escentia Integration Platform;

AND WHEREAS Protegra will migrate its Escentia offering to the Java/Open Source environment through internal research and development and with support of the Industrial Research Assistance Program (IRAP);

AND WHEREAS Legal Aid is a special operating agency established to provide legal services to individuals that cannot obtain access to them through standard service channels;

AND WHEREAS Legal Aid intends to engage Protegra to deliver the Java/Open Source Escentia modules to complete the replacement of its Certificate Management System (hereinafter referred to as the "Project");

AND WHEREAS Legal Aid intends to engage Protega to provide ongoing application development maintenance and support during and after the Project;  (TO LEGAL AID:  DO YOU WANT TO DEAL WITH THIS CONCEPT NOW OR LEAVE TO LATER?)

WITNESSETH that in consideration of the mutual covenants and agreements hereinafter contained, that Legal Aid and Protegra (hereinafter referred to as the "Parties"), hereby mutually agree as follows:

ARTICLE I

1.	Schedules To Agreement

1.1	The following schedules shall form part of the Agreement and, insofar as same are applicable, are hereby made and are to be read as part of this Agreement as if incorporated herein, namely:

(a)  Schedule A	Legal Aid Certificate System Architecture Recommendation Strategy ("Statement of Work" dated May 22, 2003).

(b)  Schedule B	Manitoba Legal Aid Certificate/CLOS Re-Write Pricing Framework (“Pricing Framework” dated 08/08/03)

ARTICLE II

2.	Project Framework And Consideration

  - Statement of Work - The Project will be delivered according to the Statement of Work and Pricing Framework as set out in Schedule A and B of this agreement.

  - Additional Engagement  - Legal Aid and Protegra will enter into separate agreements in writing for any additional services that are not set out in the Statement of Work.

2.3	Consideration

### The fees payable by Legal Aid for Protegra’s services are set out in the Statement of Work.

### Legal Aid will be invoiced for all services in a series of blended progress payments for the Project beginning on April 1, 2004 as follows:

### April 1, 2004 – 50% Mobilization and Initial Payment of $382,425.00

### June 1, 2004 – 25% Installment of $191,212.50

### September 1, 2004 or on Acceptance – 25% Final Installment of $191,212.50

### plus applicable taxes and delivery expenses that have been pre-approved in writing by Legal Aid.

### Legal Aid will pay all undisputed invoiced amounts within 30 days receipt of an invoice from Protegra.  All overdue invoices will be assessed a late penalty of 1.5% per month on the outstanding balance.

  - Enterprise License - Protegra hereby grants to Legal Aid a non-exclusive, worldwide, irrevocable, perpetual and royalty-free license to use the following Escentia Integration Platform™ software ("Software") for Legal Aid’s business purposes as outlined in the Statement of Work:

    - LIST TBC WITH PROJECT TEAM AND CLIENT

    - LIST TBC WITH PROJECT TEAM AND CLIENT

Protegra agrees to provide to Legal Aid with source code license for the above components.   Nothing in this license is intended to restrict Legal Aid from extending and creating new derivative works based on the Software for its own business purposes.  Legal Aid is entitled to engage any third parties to perform and develop any or all of these extensions with the exception of any third party actively marketing, developing and supporting products similar in function to the Software.  Legal Aid will not under any circumstances license, distribute or sell the Software or any derivative works to any third party (except to its affiliates, subsidiaries and parent) without the prior written approval of Protegra.  Protegra further agrees that Legal Aid shall have the right to:  (a) allow its affiliates, parent and subsidiaries to access and use the Software; and (b) install and host the Software with a third party service provider.

ARTICLE III

3.	Confidentiality and Intellectual Property

  - Confidentiality - While this Agreement is in effect, and at all times thereafter:

- Protegra shall use and shall cause its respective officers, employees or agents to use all reasonable and proper precautions in order to ensure the confidentiality of all data or information, research, documents, photographs, and other materials in any oral, written, visual or other tangible or intangible form whatsoever (collectively "Materials") which have been acquired or accessed by it from Legal Aid in the course of, or incidental to, the performance of this Agreement.  Protegra shall obtain undertakings in writing from all consultants engaged by it not to use or disclose or permit to be used or disclosed any such Materials except in the course of their respective engagements by Protegra and in such event to obtain equivalent undertakings from all persons, corporations or organizations by or to whom any such materials were permitted to be used or were disclosed; and

- Legal Aid shall use and shall cause its respective officers, employees or agents to use all reasonable and proper precautions in order to ensure the confidentiality of all data or information, research, documents, photographs, and other materials in any oral, written, visual or other tangible or intangible form whatsoever (collectively "Materials") which have been acquired or accessed by any of them from Protegra in the course of, or incidental to, the performance of this Agreement.  Legal Aid shall obtain undertakings in writing from all consultants engaged by it not to use or disclose or permit to be used or disclosed any such Materials except in the course of their respective engagements by Legal Aid and in such event to obtain equivalent undertakings from all persons, corporations or organizations by or to whom any such materials were permitted to be used or were disclosed; and

- The information referred to in this Article shall not include information that:

- is in the public domain, which shall include all information in whatever form, to which the public has access; or

(ii) 	is disclosed by any person or corporation other than Protegra or Legal Aid.

## (d)	Each party agrees that any breach of this Section 3.1 may give rise to irreparable damage to the other party, the injury to the other party from any such breach would be difficult to calculate, and that money damages would therefore be an inadequate remedy for such breach.  Each party agrees that the other party will be entitled, in addition to all other remedies that the other party may have at law or in equity and without showing or proving any actual damage sustained by it, to an injunction or other order to restrain any breach of this Section 3.1.

## (e)	Upon the termination of this Agreement, each party will return to the other party all Materials which are then in its possession or control, except as otherwise permitted in this Agreement.

3.2	Ownership of Intellectual Property

- Subject to Clause 6.2 hereof, all drawings, plans, models, designs, specifications and other documents (hereinafter “Documents and Models”) produced or provided by Protegra associated with the Software in the execution of this Agreement are the property of Protegra, and Protegra reserves all intellectual property rights therein and in the Project executed therefrom, including but not limited to all patents, inventions, copyright, trade-marks, industrial designs, integrated circuit topographies, and industrial designs. Said Documents and Models shall not be used for any other purposes or be incorporated into any other work without the prior written agreement of Protegra.  Legal Aid is entitled to a copy of the said Documents and Models for record and maintenance purposes, but only in connection with the Project.

- All right, title and interest in and to all Legal Aid intellectual property including, but not limited to, concepts, business protocol, marketing strategies, processes, products or deliverables Legal Aid produced by or resulting from the services rendered by Protegra in connection with the Project or which are otherwise developed or first reduced to practice by Protegra in the performance of the Project (“Legal Aid Deliverables”), are confidential to and shall be and remain the property of Legal Aid, and other than as hereinafter set forth Protegra shall not use, infringe upon or appropriate such concepts, business protocol, marketing strategies, processes, products or deliverables without the express prior written agreement of Legal Aid.

ARTICLE IV

4.	Force Majeure

  - Neither Protegra nor Legal Aid shall be considered to be in default in performance of their respective obligations hereunder to the extent that their performance of the same shall be delayed, hindered or prevented by any cause beyond the control of such party ("Force Majeure") including but not limited to labour disputes, acts of God, civil disobedience, flood, fire and war

4.2 	Nothing in this Clause shall:  (i)	 be relied upon to excuse either party hereto from at all times exercising its reasonable efforts to perform its respective obligations under this Agreement, or (ii)  prevent extensions of time being granted by either party hereto for the performance of obligations by the other party hereto.

ARTICLE V

5.	Arbitration

5.1 	Submission - The parties hereto shall endeavour to resolve amicably by negotiation between them all matters of difference arising out of this Agreement and any endorsement hereon, including the interpretation thereof.  Failing such resolution of any matter of difference, the same shall be submitted to compulsory arbitration under The Arbitration Act (Manitoba) at the election of either party hereto by notice to the other.

5.2 	Arbitrator(s) - Within 15 days of the giving by one of the parties hereto of notice to the other party of an election to arbitrate, the parties to this Agreement shall either jointly appoint a single arbitrator, or if they fail to agree upon a single arbitrator, shall each appoint one arbitrator to a board of arbitration.  Said two arbitrators shall within a further 15 days agree upon and shall jointly appoint a third arbitrator or, if they shall fail to agree upon a third arbitrator within said 15 day period, either of them may apply to a judge of the Court of Queen's Bench to appoint the third arbitrator.  All arbitrators when so appointed shall constitute a board of arbitration and the third arbitrator shall act as chairman of the board.

5.3 	Award - The award of a jointly appointed single arbitrator or of a majority of a board of arbitration, as the case may be, shall be final and binding upon the parties hereto.

5.4 	Costs - Each party shall be responsible for its own costs associated with any arbitration, including the costs of its appointee to the board of arbitration.  The costs of a single arbitrator or, if a board of arbitration be appointed, the costs of the chairman of the board of arbitration, shall be shared equally between the parties hereto.

ARTICLE VI

6.	Termination

6.1	By Default - This Agreement may be terminated at any time by Protegra or Legal Aid (the "terminating party") should the other party to this Agreement (the "defaulting party"), unless excused by Force Majeure, fail to perform a material obligation under this Agreement (a "default"); provided that before terminating this Agreement, a terminating party shall first give at least 30 days notice to the defaulting party containing particulars of the default upon which the terminating party proposes to rely as a basis for termination.  If within said period of 30 days or within such further period as the curing of the default may require and as the terminating party, acting reasonably, may permit, the default shall not be cured or the matter shall not be referred to arbitration by the terminating party or the defaulting party pursuant to Article V hereof, then the terminating party may terminate this Agreement by giving notice of termination to the defaulting party.  Following the issuance of notice, this Agreement, subject to clause 6.3 hereof, shall be terminated and at an end.

6.2	Bankruptcy - This Agreement shall terminate immediately, at Legal Aid's option, if Protegra becomes bankrupt or insolvent, or a receiving order is made against Protegra, or an assignment is made for the benefit of creditors.  Upon termination of this Agreement as a result of the foregoing, a copy of the Software, including without limitation, drawings, plans, models, designs or specifications delivered to Legal Aid in the performance of the Project together with all concepts, processes and deliverables produced by or resulting from the services rendered by Protegra in connection with the Project shall become the property of Legal Aid.

6.3	Compensation

(a) 	Upon termination of this Agreement as a result of Protegra being the defaulting party:

(i)	Protegra shall cease to perform any further work;

(ii)	Protegra shall immediately deliver to Legal Aid any and all work product developed up to and including the date of termination, both in electronic and in printed form;

- Legal Aid shall pay, upon receipt of an invoice and supporting documentation satisfactory to Legal Aid, such compensation, as Protegra would be entitled to receive under this Agreement for work completed to the satisfaction of Legal Aid up to the date of termination, save and except for termination which is due to Protegra’s default.

(b)	Upon termination of this Agreement as a result of Legal Aid being the defaulting party:

(i)	Protegra shall cease to perform any further work.

(ii)	Protegra shall immediately deliver to Legal Aid any and all work product developed up to and including the date of termination, both in electronic and in printed form;

(iii)	Legal Aid shall pay, upon receipt of an invoice and supporting documentation satisfactory to Legal Aid, such compensation, as Protegra would be entitled to receive under this Agreement for work completed to the satisfaction of Legal Aid up to the date of termination.

(c)	Because of the difficulty of ascertaining damages hereunder, it is agreed that, except as otherwise expressly provided herein, the liability of each Party for any losses or damages, whether direct or indirect, arising out of this agreement, shall not exceed the cumulative costs of approved project phases.  In no event, shall either party be liable for any indirect, special, or consequential damages, such as loss of anticipated profits or other economic loss in connection with or arising out of the services provided for in this agreement. This paragraph shall supersede any paragraphs of this agreement that are inconsistent with it.

6.4	Confidential Information - Subject to Articles 3.2 and 6.2, in the event of termination of this Agreement, Legal Aid and Protegra shall return or destroy all copies of any confidential information as defined in Article 3 of this Agreement in their possession or in the possession of other parties with their permission.  Within one month of the date of the termination of this Agreement, both parties shall notify each other in writing of their compliance with the requirements of this section.

ARTICLE VII

7.	Intellectual Property Indemnity

7.1	Intellectual Property Indemnity.  Protegra will indemnify and hold harmless Legal Aid from any losses, damages, expenses (including reasonable legal fees), costs, penalties and liabilities that arise out of or in connection with any action or claim that the Software provided by Protegra hereunder infringes or violates any Canadian or U.S. copyright of any third party.  Protegra will, at its own expense, defend any such action or claim and Licensee will, at Protegra's expense (excluding any expenses which are solely internal to Licensee), assist in the defense, provided that Protegra or any of its affiliated companies will control the defense and all negotiations related to the settlement of any such claim and further provided that any settlement intended to bind Licensee will not be final without Legal Aid’s written consent, which consent will not be unreasonably withheld.  Legal Aid will promptly provide Protegra with written notice of any information that comes to its attention and that might lead to a claim that Legal Aid may assert under this indemnity provision.

7.2	Remedies.  If the Software or any portion thereof is held to constitute an infringement of any third party’s Canadian or U.S. copyright and its use is enjoined by a final non-appealable decree,  Protegra will have the obligation, at its own expense, to: (a) modify the infringing portion of the Software without materially impairing its functionality or performance, so that it is non-infringing; (b) procure for Legal Aid the right to continue to use the infringing Software; or (c) replace the Software with equally suitable, non-infringing software, provided that any replacement or modification does not prejudice Legal Aid's beneficial use of the Software or materially adversely affect its performance and functionality and that the replacement or modification will be carried out in a manner intended  to limit interruptions in Legal Aid’s operations.

ARTICLE VIII

8.	Representations and Warranties

## 8.1	Protegra Representations and Warranties.  Protegra represents and warrants as follows:

#### (i)	Protegra has the corporate power and the capacity to enter into, and to perform its obligations under this Agreement. This Agreement has been duly authorized by Protegra.  This Agreement has been duly executed and delivered by Protegra. This Agreement is a valid and binding obligation of Protegra enforceable in accordance with its terms;

#### (ii)	Neither the entering into of this Agreement nor the performance by Protegra of any of its obligations under this Agreement, will contravene, breach or result in any default under the articles, by-laws, constitutional documents or other organizational documents of Protegra or under any agreement, statute, regulation or law to which Protegra is a party or by which Protegra is bound;

#### (iii)	No authorization, consent or approval of, or filing with or notice to, any governmental agency, regulatory body, court or other person is required in connection with the execution, delivery or performance of this Agreement by Protegra;

#### (iv)	Protegra will use commercially reasonable efforts to ensure that all Software delivered to Legal Aid is, at the time of delivery, free of any known computer software viruses or other programs or codes which are intended to permit unauthorized access or cause damage to other programs, data or hardware;

#### (vi)	Protegra has the right to grant the rights granted for the Software described in this Agreement;

#### (vii)	Any portions of the Software which are not owned by Protegra have been licensed to Protegra and are sub-licensable to Legal Aid;

#### (viii)	The Software shall be provided by Protegra on a timely basis by competent, professional, experienced and qualified personnel in accordance with this Agreement and the Statement of Work conforming with generally accepted industry practices;

#### (ix)	Except as specifically disclosed in writing to Legal Aid, the Software does not contain any undisclosed features, including, without limitation, any feature that would in any way impair the operation of the Software, such as a software lock or drop dead device;

#### (x)	The Software shall perform substantially in accordance with the applicable specifications and documentation;

#### (xi)	Protegra has good title to all Software furnished by Protegra under this Agreement, free and clear of all liens, claims and encumbrances.  The use of the Software does not and will not infringe or violate any third party’s patent, copyright, trade secret, or other intellectual property right of any kind.

## 8.2	Legal Aid Representations and Warranties.  Legal Aid represents and warrants as follows:

#### (i)	Legal Aid has the corporate power and the capacity to enter into, and to perform its obligations under this Agreement. This Agreement delivered by Legal Aid has been duly authorized by Legal Aid.  This Master Agreement has been duly executed and delivered by Legal Aid and is a valid and binding obligation of Legal Aid, enforceable in accordance with its terms;

#### (ii)	Neither the entering into of this Agreement, nor the performance by Legal Aid of any of its obligations under this Agreement will contravene, breach or result in an default under the articles, by-laws, constitutional documents or other organizational documents of Legal Aid or under an agreement, Canadian, regulation or law to which Legal Aid is a party or by which Legal Aid is bound; and

#### (iii)	No authorization, consent or approval of, or filing with or notice to, any governmental agency, regulatory body, court or other person is required in connection with the execution, delivery or performance of this Agreement by Legal Aid.

ARTICLE IX

9.	Acceptance Testing

## 9.1	Acceptance Test Procedure.   For the purpose of this provision, these terms shall have the following meanings:

“Acceptance Date” means the date on which particular Software is accepted by Legal Aid in accordance with the Acceptance Test;

"Acceptance Test" shall mean the testing of the Software by Legal Aid after the successful installation of such Software by Protegra to determine if the Software materially conforms and functions in accordance with the Documentation for that Software as more particularly described in the Acceptance Test Plan developed according to the Statements of Work;

“Acceptance Test Plan” shall mean a formalized plan consisting of user interface behaviour, application functionality and work flow use cases prepared jointly by Legal Aid and Protegra prior to the completion of the Construction Phase set out in the Statements of Work.

“Acceptance Test Period” means thirty (30) consecutive calendar days, commencing from the next business day after the Software is successfully installed;

“Errors” means any error, problem or defect that results in the Software not materially complying with or operating in accordance with the Acceptance Test Plan, which may include errors, problems or defects which cause the Software to be inoperable, provide incorrect results or to incorrectly function;

9.2	Upon the successful installation of the Software, Legal Aid shall be entitled to conduct an Acceptance Test for the duration of the Acceptance Test Period.  During such Acceptance Test, if Legal Aid discovers or becomes aware of any Error, Legal Aid shall deliver a notice to Protegra (an “Error Notice”) and Protegra according to the Statement of Work shall correct all such Errors forthwith after its receipt of the Error Notice, but in any event if the error will take more than 10 days to fix Protegra will provide a detailed remediation plan within 10 working days following receipt of the Error Notice.  In the event Legal Aid fails to provide an Error Notice to Protegra prior to the expiry of the Acceptance Test Period, the applicable Software shall be deemed to be accepted by Legal Aid;

9.3	Upon receipt of written notification from Protegra that all Errors have been corrected, Legal Aid shall be entitled to conduct an Acceptance Test of the Software for a further thirty (30) consecutive calendar day period to confirm the resolution of the Errors by successful completion of the Acceptance Test Plan.

9.4	If the Software is not accepted by Legal Aid within ninety (90) days following the successful installation thereof due to uncorrected Errors, Legal Aid shall be entitled to reject it and, at Legal Aid’s sole discretion:

##### (i)	to immediately terminate the Project in whole or in part, without any obligation, liability or penalty of any kind, including any liability to make any further payments under the applicable portions of the Project Schedule and upon any such termination Protegra shall refund to Legal Aid all applicable amounts paid by Legal Aid to Protegra for the Software and services provided by Protegra thereunder;

##### (ii)	terminate this Agreement, without any obligation, liability or penalty of any kind and receive a full refund of all amounts paid hereunder;

##### (iii)	continue to test the Software, provided the continued testing does not limit or prevent the future exercise of any of Legal Aid’s rights in this Section 9.4; or

##### (iv)	accept the Software, notwithstanding such Errors, at a revised cost acceptable to the parties, which agreement shall occur within thirty (30) days of Legal Aid’s written notice to Protegra to exercise this option, failing which, Legal Aid shall be entitled to exercise its rights under Section 9.4(ii) at no cost or expense.

ARTICLE X

10.	Project Director

The Protegra project director, as defined in the Statement of Work, shall not be replaced without Legal Aid's prior written consent which consent shall not be unreasonably withheld, except that if the then-current Project director dies, resigns or becomes disabled, such Protegra project director shall be replaced by Protegra with an individual of substantially equal or greater knowledge, skill and expertise.

ARTICLE XI

11.	Limitation of Liability

## EXCEPT FOR A BREACH OF ARTICLE 3.1 (CONFIDENTIALITY) OR A CLAIM UNDER ARTICLE 7 (INTELLECTUAL PROPERTY INDEMNITY), EITHER PARTY'S EXCLUSIVE REMEDY IN RESPECT OF ANY CLAIM, DEMAND OR ACTION BY ONE PARTY AGAINST THE OTHER PARTY OR ANY OF ITS EMPLOYEES, DIRECTORS, OFFICERS, AGENTS OR THIRD PARTY CONTRACTORS WHETHER BASED IN CONTRACT, TORT (INCLUDING NEGLIGENCE), OR OTHERWISE, INCLUDING A BREACH BY EITHER PARTY OF ANY OF ITS OBLIGATIONS UNDER THIS AGREEMENT AND THE STATEMENT OF WORK (WHETHER OR NOT A FUNDAMENTAL BREACH) SHALL BE TO RECEIVE FROM THE OTHER PARTY PAYMENT FOR ACTUAL AND DIRECT DAMAGES TO A MAXIMUM AGGREGATE AMOUNT EQUAL TO THE AMOUNT PAID BY LEGAL AID TO PROTEGRA UNDER THIS AGREEMENT DURING THE TWELVE (12) MONTH PERIOD IMMEDIATELY PRECEDING SUCH CLAIM, DEMAND OR ACTION.

ARTICLE XII

12.  	General

12.1 Amendments - This Agreement may be amended only by written instrument executed by Legal Aid and Protegra.

12.2 Applicable Law - This Agreement shall be governed by the laws of the Province of Manitoba and the laws of Canada in effect therein.  Each party submits to the non-exclusive jurisdiction of the courts of the Province of Manitoba with respect to any matter arising hereunder.

12.3 Assignment - No rights or obligations of either of the parties shall be assigned to any other person without the consent in writing of the other party, which consent shall not be unreasonably withheld or delayed;

12.4	 Time of Essence - Time shall, in all respects, be of the essence of this Agreement.

12.5 Entire Agreement - This Agreement and the attached Schedules contain the entire agreement between the parties. There are no undertakings, representations or promises, expressed or implied, other than those contained in this Agreement and said Schedules.

12.6 Enurement - This Agreement and all provisions herein contained shall enure to the benefit of and be binding upon the parties hereto and their respective successors and, subject to compliance with the requirements of Clause 12.3 hereof, their assigns.

12.7 Severability - If any provision of this Agreement is for any reason invalid, that provision shall be considered separate and severable from this Agreement, and the other provisions of this Agreement shall remain in force and continue to be binding upon the parties as though the invalid provision had never been included in this Agreement.

12.8 Waiver of Agreement - A term or condition of this Agreement can be waived or modified only by written consent of both parties.  A waiver, forbearance or indulgence by either party in any regard to any part of this Agreement shall not constitute a continuing waiver of the said term or condition to be performed, and either party may invoke any remedy available under this Agreement or bylaw despite such forbearance or indulgence.

12.9 	Survival - The obligations imposed upon the parties by Clauses 3.1 and 3.2 shall survive the termination of this Agreement.

12.10 	Currency - All dollar amounts referred to in this Agreement are in Canadian funds unless otherwise specifically provided.

12.11     Offers of Employment - Neither party will solicit the employment of any personnel provided by the other party in connection with the provision or acceptance of professional services under this Agreement without the prior written approval of the other party, nor will a party directly or indirectly induce any such personnel to terminate their employment or association with the other party.  This provision is enforceable through the entire term of this Agreement and shall survive expiry or termination of this Agreement for a period of one (1) year after such expiry or termination.  Nothing in this clause is intended to restrict either party from accepting an application for employment resulting from a public advertisement or job posting.

12.12	Relationship - This Agreement and the Statement of Work are between separate legal entities and neither is the agent or employee of the other for any purpose whatsoever.  The parties do not intend to create a partnership or joint venture between themselves.  Neither party shall have the right to incur any obligation or liability on behalf of the other party.

ARTICLE XIII

13. 	Notices

13.1	Conclusiveness - Any notice, request or other communication from one party to the other party to this Agreement (a "notice") shall be in writing and shall be given and shall be deemed to be received as provided in Article VIII.

13.2	Addresses.  All notices to Legal Aid shall be addressed as follows:

Legal Aid Asset Management Ltd.

Attention:

XXXXXXXXXXXXXXXX
XXXXXXXXXXXXXXXX
XXXXXXXXXXXXXXXX

XXXXXXXXXXXXXXXX

or to such address and to the attention of such other person as Legal Aid by notice to Protegra specify from time to time.

All notices to Protegra shall be addressed as follow:

Protegra Technology Group Inc.

Attention: Secretary

#2-55 Henlow Bay

Winnipeg,Manitoba

R2Y 1G4

Facsimile:  (204)477-9421

or to such other address and to the attention of such other person as Protegra may by notice to Legal Aid specify from time to time.

13.3	Procedure - Each notice shall be sufficiently and effectually given if in writing and delivered to and left at the address or sent by facsimile transmission to the notice of the party to whom it is to be given during normal business hours on a business day and shall be deemed to have been received on the day of such delivery; provided that any notice may also be sufficiently and effectually given if mailed in any city or municipality in Manitoba by registered mail addressed to the address for notice of the party to whom it is intended to be given at a time when there is no actual or apprehended interruption in mail service in Manitoba by labour dispute or otherwise, and if mailed as aforesaid, such notice shall be conclusively deemed to have been received on the third business day following the date of mailing.

IN WITNESS WHEREOF the parties hereto have caused these presents to be executed on the date above mentioned.

LEGAL AID MANITOBA

_________________________________________

Authorized Signing Officer

_________________________________________

Authorized Signing Officer

PROTEGRA TECHNOLOGY GROUP INC.

_________________________________________

Authorized Signing Officer

_________________________________________

Authorized Signing Officer